Group retrospective

- Created description and goal

- Created use cases

- Created system overview

- Researched communication

- Use cases were hard, not system overview

- System overview is great

- Implementing Figma was a good addition

- Communication protocol was a little hazy because we didn’t know how decentralized our design could be

- Hardware design also hazy because we also didn’t know the boundaries

- Based on feedback from Koen, we need to redesign the software diagram to better represent the state and not the flow.

- Use cases were well made.

- Presenting the presentation was okay, but we lacked information about communication and hardware, so we couldn’t explain how we wanted to do it.

- We still need to make a lot of design decisions, which makes making those decisions harder.

- There was a lot of unclarity from what was required from us. There is a problem in the morning, teacher in the evening, and in between you still need to work on a solution in the meantime. Contacting them takes time.

- The sprint was too short, so we had to rush design making decisions. This made the general design more unclear. Research was required to make better decisions, but that requires time that isn’t spent on making design decisions.

- More contact moments with teachers required.